AI-Adaptive Portfolio Website

Project Handoff Document

Last updated: March 2026 | Status: Ready to scope and build

Purpose: Drop this into any Claude session to start building. Contains the concept, technical architecture, build plan, and all research findings.

Companion docs: Career-Strategy-Complete.md (career context), Whats-Next-Handoff.md (action sequence)

# 1. The Concept

A personal portfolio website where an underlying AI agent tracks visitor behavior and silently adapts the interface — reordering sections, adjusting detail levels, changing CTAs — based on who's visiting and what they're looking for. No chatbot. No visible AI. The agent is the stage manager, not the performer.

## 1.1 The Thesis

Chat-first interfaces are lazy design that offloads the UX problem onto the user. The next generation of AI-powered interfaces should be invisible — the AI operates the interface rather than replacing it. A website that silently notices you've hovered on three project titles without clicking, infers you're trying to understand scope, and surfaces an architecture diagram before you ask.

## 1.2 Why This Project

- Portfolio AND portfolio project in one: the website IS the project. No separate 'thing to put on a website.'

- Novel: No publicly documented portfolio site does this as of March 2026.

- Product-engineering signal: demonstrates how you think about users, not just how you write code.

- Extractable: the adaptive middleware can be extracted as a reusable open-source Next.js package for other developers.

- Blog post material: the technical write-up about the system is the single highest-value hiring signal per research.

## 1.3 Who This Is For

Firaaz Farook — Senior Software/AI Engineer, 6+ years, built production agentic AI at government scale (Salama platform, 25K+ queries/month, 7 languages). Targeting remote European AI companies at $100K-$140K. Energy-constrained: 1-2 hours per green day, 3-4 crash days per week. Must be buildable in small increments.

# 2. How It Works

## 2.1 Visitor Personas

The site detects three visitor types and adapts accordingly:

| Persona | Behavior Signals | What They See |
| --- | --- | --- |
| Recruiter | Arrives from LinkedIn, fast scroll, scans headings, <30s on page | Role title + 3 quantified achievements + contact CTA above the fold |
| Technical Lead | High dwell time on project sections, clicks architecture links | Detailed case study: problem framing, constraints, engineering decisions |
| Developer | Arrives from GitHub/HN, engages with code/tech content first | Repository links, tech stack details, system design artifacts, blog posts |

## 2.2 Three-Layer Architecture

Layer 1 — Pre-computed variants (build time): Call Claude Haiku at build time to generate 3-5 persona-specific layout configurations — section ordering, expanded/collapsed states, headline copy, CTA text. Stored as static JSON. Cost per build: ~$0.01. No runtime LLM calls.

Layer 2 — Client-side behavioral classification (runtime): Lightweight TensorFlow.js model (<200KB) processes ~15 signals: scroll velocity, section dwell times (IntersectionObserver), click targets, mouse movement variance, hesitation patterns. Inference in 3-5ms on WASM backend. Classifies every 3-5 seconds, adapts only when confidence >0.7.

Layer 3 — Edge middleware (first load): Vercel Edge Functions read referrer URL and UTM parameters. LinkedIn visitor gets recruiter-optimized layout before any behavioral data is collected. Eliminates the 3-5 second classification delay for the most important visitor segment.

## 2.3 Latency Budget

| Step | Target | Expected |
| --- | --- | --- |
| Signal collection | Continuous | ~0ms (event listeners) |
| Feature vector computation | <10ms | ~2-3ms |
| TensorFlow.js inference | <10ms | ~3-5ms |
| React state update (Zustand) | <16ms | ~1ms |
| DOM reconciliation | <16ms | ~5-10ms |
| Total adaptation | <100ms | ~15-25ms |

## 2.4 Anti-Creepy Design Rules

- Personalize to audience groups, not individuals

- Keep adaptations in the 'mundane' tier — content prioritization, not dramatic layout shifts

- Provide a visible view-switcher control (let users pick recruiter/technical/developer view)

- Never use cross-context data

- Site works perfectly in default state for anyone who opts out

- 300-500ms transitions with ease-in-out easing for layout changes

- Respect prefers-reduced-motion — opacity transitions instead of positional shifts

- GDPR: session-based behavioral analysis only, no persistent tracking cookies without consent

# 3. Tech Stack

| Component | Technology | Why |
| --- | --- | --- |
| Framework | Next.js 14+ (App Router) | ISR for variant generation, Edge Middleware, Vercel deployment |
| UI | shadcn/ui + Tailwind CSS | Professional components, no design skill required |
| Starting point | dillionverma/portfolio template | Eliminates ~70% of design/scaffold work |
| State | Zustand | Lightweight, fast store updates for layout adaptation |
| Animation | Framer Motion | Smooth layout transitions when sections reorder |
| Classification | TensorFlow.js (WASM) | <200KB, 3-5ms inference, no server round-trip |
| Build-time AI | Claude Haiku API | Generate persona variants at build/ISR time (~$0.01/build) |
| Edge | Vercel Edge Functions | Sub-50ms referrer-based classification, no cold starts |
| Analytics | PostHog (free tier) | Measure adaptation effectiveness + signal familiarity to PostHog |
| Hosting | Vercel (free tier) | Edge network, ISR, zero config deployment |

## 3.1 Browser APIs Used

- IntersectionObserver — element visibility tracking (thresholds: 0, 0.25, 0.5, 0.75, 1.0)

- mousemove events — throttled to requestAnimationFrame

- MutationObserver — dead-click detection

- document.visibilityState — exclude background-tab time from dwell calculations

- navigator.sendBeacon — fire-and-forget analytics on page unload

# 4. Build Plan (6-18 hours total)

Constraint: 1-2 hours per green day, 3-4 crash days per week, Mounjaro ramp-up in progress. Each session must produce a shippable increment. The plan is a menu, not a schedule.

## Phase 1: Functional Adaptive Portfolio (6 hours)

Session 1 (~2h): Fork dillionverma/portfolio template. Customize content: name, role, Salama project details, skills, contact. Deploy to Vercel. You now have a live portfolio site.

Session 2 (~2h): Add Edge Middleware: classify by referrer URL (LinkedIn = recruiter, GitHub = developer, else = default). Define three content variant JSON configs controlling section order, detail levels, and CTA copy. Add ?view=recruiter and ?view=technical query params for demos.

Session 3 (~2h): Add /how-it-works page with architecture diagram explaining the adaptive system. This page IS the portfolio piece — it shows hiring managers your thinking. Write clear, concise prose about the concept and implementation.

Ship: v1.0 — a working adaptive portfolio with referrer-based classification. Enough to link on applications.

## Phase 2: Behavioral Intelligence (+6 hours)

Session 4 (~2h): Add client-side signal collection: custom React hooks wrapping IntersectionObserver for section dwell time and throttled scroll/mouse events. Store in Zustand.

Session 5 (~2h): Implement rule-based classifier (no ML yet): if scroll speed > X and dwell on projects < Y, classify as recruiter. Add smooth Framer Motion transitions when layout adapts. Test adaptation flow end-to-end.

Session 6 (~2h): Integrate PostHog free tier for analytics. Track: which variant was served, dwell times per section, CTA clicks, adaptation triggers. This both measures effectiveness and demonstrates PostHog familiarity.

Ship: v2.0 — behavioral adaptation in-session. The site now actively responds to how visitors browse.

## Phase 3: Production Polish (+6 hours)

Session 7 (~2h): Replace rule-based classifier with TensorFlow.js model. Train on synthetic data or use pre-built behavior classification model. Add confidence thresholding (>0.7 to trigger adaptation).

Session 8 (~2h): Extract adaptive middleware as standalone package. Add CONTRIBUTING.md, LICENSE, and package.json for potential npm publish. Write README with usage examples for other developers.

Session 9 (~2h): Write the blog post (2,000 words). Cover: problem framing, architecture decisions, latency optimization, what worked, what you'd change, measurement results. This is the highest-value deliverable of the entire project.

Ship: v3.0 — ML-powered, extractable, documented. Staff-level engineering signal.

# 5. Portfolio Content to Feature

The site needs to showcase real work. Here's what goes on it:

## 5.1 Primary Case Study: Salama Platform

- Government-scale agentic AI platform for GDRFA Dubai

- 25K+ queries/month, 7 languages, visa renewals in 10-20 seconds

- 2-person initial team, LangGraph since v0.2

- On-prem Llama deployment for data sovereignty

- Currently rearchitecting: agentic layer + event-driven + MCP/Skills-based modernization

- Framing: Focus on architecture decisions and trade-offs, not features. 'Why on-prem Llama vs cloud API?' 'Why LangGraph over alternatives at v0.2?' 'How do you handle 7 languages without quality degradation?'

## 5.2 Secondary Projects

- Macy's GenAI code migration (enterprise delivery, 4-6 person team)

- Dollar Tree Data Landing Zone (terabyte scale)

- Broadcom Slack-to-ServiceNow integration

- COFTA production readiness (security, performance, Deloitte compliance)

## 5.3 The Adaptive System Itself

- The /how-it-works page is a project showcase in its own right

- Architecture diagram, latency budget, design decisions, measurement results

- Link to extracted middleware package if built

## 5.4 Resume Details (already finalized)

- Resume HTML file exists: Firaaz_Farook_Resume_Final.html

- Dark teal (#006D77) accent, Inter font, ATS-verified 29/29 keywords

- Can be linked or embedded as downloadable PDF from the site

# 6. Key Research Findings

## 6.1 What Hiring Managers Actually Look For

- Grafana Labs: 'The code itself isn't the pass criteria. It's about showing how you think through a problem.'

- PostHog: explicitly seeks 'people who build cool stuff for the sake of it'

- AgenticCareers (March 2026): 'Two or three deep, well-documented projects with genuine evaluation work will outperform ten surface-level implementations every time.'

- Universal signals: clean repo structure, documented trade-offs, observable commit history, Docker/CI, and evaluation/observability work

## 6.2 The Agentic UX Paradigm

- Jakob Nielsen calls it the 'third UI paradigm' — intent-based outcome specification

- Microsoft Design: AI agents 'should be mostly invisible'

- Salesforce: designers shifting 'from interface architects to experience orchestrators'

- CopilotKit defines 'Chatless' application surface where agents communicate through native interface

- Artium built an innovation platform that replaced chat with 'Dynamic Blocks' — UI components that adapt based on AI analysis of user needs

## 6.3 Existing Tools in the Space

- Dynamic Yield (Mastercard): commercial AI layout adaptation, 17.6% conversion lift for e.l.f. Cosmetics

- Evolv AI: evolutionary algorithms for continuous layout optimization

- Tambo: React SDK where AI selects which component to render and streams props

- Vercel AI SDK: generative UI through tool-call-to-component mapping

- Google A2UI spec (v0.8): declarative JSON format for agent-driven UI

- Gap: None of these are personal portfolio sites. No publicly documented example exists.

# 7. Constraints and Anti-Patterns

## 7.1 Energy Constraints

- 1-2 hours per green day maximum

- 3-4 crash days per week (injection cycle)

- Active Mounjaro ramp-up (2.5mg) — GI side effects may reduce available days

- Each session must produce a shippable increment

- The plan is a menu, not a schedule — weekly review picks what to work on

## 7.2 Anti-Patterns to Watch

- Over-engineering: Start with rule-based classification (referrer URL + scroll speed). ML model is Phase 3, not Phase 1.

- Scope creep: The site needs to work as a portfolio first, be adaptive second. If adaptation breaks, the default view must be excellent.

- Design paralysis: Use dillionverma/portfolio template. Do not design from scratch. You are not a designer.

- Perfectionism before shipping: Phase 1 with referrer-based classification is a valid v1.0. Ship it.

- Blog post procrastination: The blog post is the highest-value deliverable. Do not skip it.

## 7.3 Hard Rules

- Zero reference to Emaratech in any public content

- Stealth mode: no LinkedIn changes until offer secured

- All Salama descriptions must be abstractable — focus on architecture, not employer

- GDPR compliant: session-based analysis, no persistent cookies without consent

- Accessible: WCAG 2.1 AA minimum, respect prefers-reduced-motion

# 8. Two Outputs From One Project

## 8.1 Output 1: The Portfolio Site

- Personal website at firaazfarook.com (or similar)

- Showcases Salama and other work

- Adapts to visitor type (recruiter/technical/developer)

- Includes /how-it-works page explaining the adaptive system

- Links to resume, GitHub, contact

## 8.2 Output 2: Extractable Middleware Package

- Standalone Next.js package for behavioral UI adaptation

- Other developers can use it on their own sites

- Open-source on GitHub with README, examples, and CONTRIBUTING.md

- This is the 'developer tool for developers' angle — bringing value to your people

## 8.3 Output 3: The Blog Post

- 2,000 words covering problem framing, architecture, trade-offs, results

- Published on the portfolio site itself

- This is the single highest-value hiring signal per research

- Can be shared on HN, Reddit, or developer communities for organic reach

# 9. Decision Log

| Decision | Choice | Rationale |
| --- | --- | --- |
| Project type | AI-adaptive portfolio website | Portfolio AND project in one; product-engineering signal for target companies |
| vs. MCP compliance test kit | Deferred/optional | Strong infra signal but doesn't embody the 'bring value to people' thesis |
| vs. AICONMAC quoting tool | Separate track | Real business value for family but heavy data bootstrapping; not a hiring signal |
| AI interaction model | Invisible adaptation, no chatbot | Chat-first is lazy design; the AI should be the stage manager |
| Classification approach | Referrer → rule-based → TensorFlow.js | Progressive sophistication matching energy budget per phase |
| Design approach | Fork existing template | Not a designer; template eliminates 70% of scaffolding |
| No runtime LLM calls | Pre-computed variants at build time | Sub-25ms adaptation; $0.01/build vs $0.01/visitor |
| Analytics | PostHog free tier | Measures effectiveness + signals familiarity to PostHog (target company) |